# Jeff AI Revenue Engine

## 120-Minute Working Session Game Plan

### Primary Goal

By the end of the meeting, we should have enough detail to begin building the first working version of the AI Revenue Engine without guessing about Jeff’s sales process, HubSpot setup, prospecting workflow, messaging, or approval rules.

# Before the Meeting

## Coach Bouf Preparation

- Create a dedicated folder/project for Jeff AI Revenue Engine

- Have the approved project scope available

- Have the nine-agent structure available

- Have Jeff’s current sales-process transcript available

- Prepare access to ChatGPT/Codex

- Prepare a shared notes document

- Create a simple list of information still needed from Jeff

- Have the compensation and scope agreement available for reference

- Confirm which tools Jeff currently has active access to:

  - HubSpot

  - LinkedIn Sales Navigator

  - ZoomInfo

  - LeadIQ

  - ChatGPT Plus

  - Claude

- Ask Jeff to have login access available during the meeting

- Ask Jeff to have 2-3 real target companies ready so we can test the process with actual prospects

# 0-10 Minutes

## Confirm Goals, Scope, and Definition of Success

### Review

- Confirm the purpose of the AI Revenue Engine

- Confirm the initial deliverables

- Confirm which future enhancements are outside Phase 1

- Confirm Jeff understands that HubSpot remains the primary CRM/source of truth

- Confirm Codex will act as the AI operating and orchestration layer

### Ask Jeff

- What would make this project feel like a major win after 30 days?

- What part of prospecting wastes the most time today?

- What part of the sales process does Jeff dislike doing?

- What tasks does Jeff frequently postpone?

- Where does he currently lose opportunities?

- What would he never want AI to do without approval?

### Define 3-5 Success Metrics

Examples:

- Reduce prospect research time

- Reduce time spent identifying decision makers

- Reduce time writing outreach

- Improve follow-up consistency

- Increase number of qualified conversations

- Keep HubSpot records current

- Increase complimentary Spend Assessment demonstrations booked

# 10-30 Minutes

## Map Jeff’s Current Sales Process

Do this from beginning to end.

### Lead Origin

Ask:

- Where does a prospect normally come from?

- Referral?

- Sales Navigator?

- Networking?

- Existing relationship?

- ZoomInfo?

- Industry list?

- Company database?

- LinkedIn browsing?

### Prospect Qualification

Determine:

- Minimum company size

- Ideal revenue range

- Ideal employee count

- Geographic restrictions

- Preferred industries

- Industries to avoid

- Minimum expected savings opportunity

- Signs that a company may be a strong prospect

- Signs that Jeff should stop pursuing a company

### Document the Funnel

Create the exact stages:

Prospect Identified

↓

Company Qualified

↓

Decision Maker Identified

↓

Research Completed

↓

Outreach Prepared

↓

Outreach Sent

↓

Affirmative Interest Signal

↓

Introductory Conversation

↓

Spend Assessment Demonstration

↓

Opportunity

↓

Client

↓

Savings Identified

↓

Commission Generated

# 30-45 Minutes

## Define the Ideal Customer Profile

Build the rules AI will eventually use.

### Company Criteria

- Revenue range

- Employee count

- Industry

- Geography

- Number of locations

- Ownership structure

- Private versus public company

- Growth stage

- Recent acquisition activity

- Expansion indicators

### Potential Spending Categories

Identify the categories where Jeff’s company can potentially find savings.

For each category document:

- Type of expense

- Typical savings opportunity

- What company characteristics make it relevant

- What signals could indicate an opportunity

Create the beginnings of an:

## Opportunity Score

Example:

Company Fit: 25 points

Size: 20 points

Likely Cost Opportunity: 20 points

Decision Maker Access: 15 points

Relationship Strength: 10 points

Current Business Signal: 10 points

Total: 100

# 45-60 Minutes

## Decision-Maker and Relationship Workflow

### Identify Target Titles

Determine preferred contacts in order.

Example:

- CFO

- Chief Financial Officer

- VP Finance

- Finance Director

- Controller

- COO

- CEO

### Define Research Sources

Determine the preferred order:

- LinkedIn

- Sales Navigator

- ZoomInfo

- LeadIQ

- Company website

- Leadership page

- News

- Other sources

### Relationship Mapping

Determine whether AI should investigate:

- Mutual LinkedIn connections

- Former companies

- Schools

- Boards

- Associations

- Local business groups

- Charities

- Community involvement

- Shared interests

- Existing clients who may know the prospect

### Establish Outreach Priority

Example:

Level 1: Direct warm introduction

Level 2: Mutual connection available

Level 3: Active LinkedIn prospect

Level 4: Personalized cold outreach

Level 5: Low-information cold prospect

# 60-70 Minutes

## Break and System Review

Use approximately 10 minutes to:

- Review what has been documented

- Identify contradictions

- Fill obvious information gaps

- Confirm that the mapped process matches how Jeff actually sells

Do not spend this time discussing future features.

Stay focused on building Phase 1 correctly.

# 70-90 Minutes

## Build the Outreach Playbook

This is one of the most important parts of the meeting.

### Define the Primary Offer

Document exactly how Jeff explains:

Complimentary Spend Assessment

Clarify:

- What exactly is offered?

- What happens during the demonstration?

- How long does it take?

- What information does the prospect provide?

- What does Jeff provide?

- What does the prospect receive afterward?

- What is the next step if an opportunity exists?

- What is the next step if no opportunity exists?

### Define Messaging Rules

AI should understand:

- Never claim the company is overspending without evidence

- Never reveal ZoomInfo intent data as a source

- Never manufacture a business problem

- Never falsely imply an existing relationship

- Avoid overly aggressive sales language

- Focus on curiosity

- Focus on potential unrealized savings

- Connect savings to working capital

- Emphasize complimentary assessment

- Emphasize no obligation

### Create Outreach Types

Define templates for:

- Warm introduction request

- Referral outreach

- Cold email

- LinkedIn connection request

- LinkedIn message

- Follow-up email #1

- Follow-up email #2

- Follow-up email #3

- Re-engagement message

- Voicemail

- Phone call opener

# 90-105 Minutes

## HubSpot Workflow Review

Open Jeff’s actual HubSpot account.

### Review

- Contact structure

- Company records

- Deal stages

- Existing properties

- Tasks

- Notes

- Email activity

- Pipeline structure

- Lead status

- Existing automation

- Existing integrations

### Determine What AI Should Write to HubSpot

For every prospect:

- Company

- Contact

- Title

- Email

- Phone

- LinkedIn

- Company size

- Revenue

- Industry

- Research summary

- Opportunity score

- Relationship score

- Lead source

- Outreach method

- First contact date

- First affirmative interest date

- AI-generated lead indicator

- Next action

- Follow-up date

### Very Important

Create a field such as:

AI Revenue Engine Sourced

Values:

- Yes

- No

- Assisted

- Unknown

Also create:

First Affirmative Interest Date

and

First Affirmative Interest Source

These fields will become extremely important for calculating the agreed 10% commission share.

# 105-115 Minutes

## Define the Nine AI Agents

Confirm exactly what each agent does.

### Agent 1: Prospect Research Agent

- Research company

- Assess fit

- Identify relevant signals

### Agent 2: Decision Maker Agent

- Identify CFO/finance executive

- Validate title

- Determine contact confidence

### Agent 3: Relationship Mapping Agent

- Find warm connections

- Identify shared affiliations

- Recommend introduction path

### Agent 4: Company Intelligence Agent

- Summarize company

- Identify likely challenges

- Surface potential cost opportunities

### Agent 5: Outreach Agent

- Write email

- Write LinkedIn outreach

- Write call scripts

- Generate follow-ups

### Agent 6: CRM Management Agent

- Create/update HubSpot records

- Log activity

- Create tasks

- Maintain attribution fields

### Agent 7: Meeting Preparation Agent

- Create account briefing

- Prepare discovery questions

- Recommend talking points

### Agent 8: Post-Meeting Agent

- Summarize meeting

- Draft follow-up

- Create tasks

- Update CRM

### Agent 9: Pipeline Coach

- Review pipeline

- Identify stalled opportunities

- Prioritize prospects

- Recommend next actions

# 115-120 Minutes

## Final Decisions and Assignments

Do not end the meeting without completing this section.

### Coach Bouf Responsibilities

- Build Codex project structure

- Create central operating instructions

- Build agent instructions

- Build initial Sales Playbook

- Create prompt library

- Map HubSpot integration

- Build initial automation roadmap

- Create testing process

### Jeff Responsibilities

Assign any missing information, such as:

- Provide ideal customer examples

- Provide successful email examples

- Provide unsuccessful email examples

- Provide Spend Assessment materials

- Provide sales presentation

- Provide company service descriptions

- Provide pricing/commission structure if relevant

- Provide common objections

- Provide common prospect questions

- Provide customer success stories

- Provide target account examples

- Provide access to required systems

# Three Live Tests to Perform During the Meeting

If time allows, use three actual companies.

## Test Prospect #1

Run Jeff’s current manual process.

Record:

- Time required

- Sources checked

- Contact identified

- Information discovered

- Outreach created

## Test Prospect #2

Run an AI-assisted version.

Compare:

- Time

- Research quality

- Personalization

- Accuracy

## Test Prospect #3

Design what the fully automated workflow should eventually produce.

Desired output:

Company

Fit Score

Decision Maker

Contact Information

Mutual Connections

Relevant Company Intelligence

Potential Opportunity

Recommended Outreach Strategy

Personalized Email

LinkedIn Message

Suggested Next Action

HubSpot Record

# What We Should Leave the Meeting With

By the end of the 120 minutes, we should have:

- Final sales funnel

- Ideal customer profile

- Prospect qualification rules

- Decision-maker rules

- Relationship research rules

- Spend opportunity categories

- Complimentary Spend Assessment messaging

- Outreach rules

- HubSpot CRM structure

- AI attribution tracking method

- Nine agent responsibilities

- Human approval requirements

- Jeff’s outstanding assignments

- Coach Bouf’s build assignments

- Three real companies for system testing

# Most Important Rule for Tomorrow

Do not spend the two hours building automations.

Use the meeting to extract Jeff’s knowledge.

The biggest asset is not Codex, HubSpot, ZoomInfo, or ChatGPT.

It is the sales logic currently living in Jeff’s head.

The goal tomorrow is to turn that knowledge into documented rules that the AI Revenue Engine can consistently follow.

Once those rules are clear, the technology becomes much easier to build.